# Smart Clinic Backend and Frontend Testing Checklist

Audit date: 2026-08-24

Backend overall result: PASSED

Frontend overall result: NEEDS FIXING

Audit basis: PRD.md, TRD.md, BackendSchema.md, ImplementationPlan.md, AddFlow.md, and UIUXDesignBrief.md.

BACKEND

1. Six-document requirements review - PASSED.

2. Complete backend flow - PASSED.

3. Authentication - PASSED: test-auth.js 13/13.

4. JWT and authorization - PASSED: middleware 5/5.

5. Patient APIs - PASSED: patient profile API 8/8.

6. Doctor APIs - PASSED: doctor profile API 8/8 after clinic-name canonicalization.

7. Doctor Search - PASSED: 16/16.

8. Specialization API - PASSED.

9. Doctor Availability - PASSED: 15/15.

10. Database Integrity - PASSED: 13 tables present and zero duplicate/orphan integrity findings.

11. Backend checklist - PASSED.

FRONTEND

Frontend tests - NEEDS FIXING: 8 passed, 3 failed across 4 test files.

Production build - PASSED.

Failed register routing assertion: duplicate Create account text match.

Failed patient dashboard assertion: expected Sample Patient, rendered Sample.

Failed doctor dashboard assertion: expected Patient dashboard; review auth state and route expectation.

Responsive and visual browser checks - NEEDS FIXING: not automated in this run.

Fixes applied: patient profile update now returns the persisted profile; existing clinic and specialization names are canonicalized when matched case-insensitively.

No commit was created.